## Slide 1: Modeling tokens on Blockchain (IBM) Kickoff meeting 234313
Naomie Abecassis
David Valensi
Tutors:
Dany Moshkovich
Artem Barger

## Slide 2: Goals
Main goal: Model and implement dynamic inter-tokens dependancies
SCOPE
Experiment with modeling and implementation of inter-token interactions on Ethereum platform under the existing limitations.

## Slide 3
We’ll…
Learn Blockchain basics and get familiar with the Blockchain runtime environment through the online material and local deployment of Ethereum test network.
Learn token concepts by development two basic type of tokens (asset ownership and asset rental tokens) using Solidity language.
Find ways to introduce static dependencies (restrictions) between two tokens, by modifying previously developed tokens code.
Explore ways to extend the tokens concepts to enable dynamic extension of token functionality.
Develop a required mechanism to demonstrate dynamic restriction or describe the limitations of the framework/ language we use.
Methodology

## Slide 4
Deployment of Ethereum network
11/04
25/04
Stand-alone implementation of assets
Static implementation of inter-token dependencies
09/05
23/05
Design of mechanism for dynamic inter-tokens dependencies
Summary and limited implementation of dynamic inter-token dependencies
13/06
Milestones

## Slide 5
For this project we’ll use:
Ethereum test Network
Solidity development language
ECR1155 token standards
GitHub
An IDE of our choice
Development ENVIRONMENT

## Slide 6: Significant Risk
The implementation of dynamic inter-token dependencies may not be fully possible because of some potential limitations of existing platform / tools / language.

## Slide 7
At the end of this project we should deliver a git repository that contains:
Scripts required to automatically deploy Ethereum test network
Implementation of asset ownership and rental tokens
Another implementation of asset ownership and rental tokens with static restriction of actions on rental token to the owner of the asset token
Design document with UML diagram explaining the dynamically extensible inter-token relationship mechanism
Initial dynamic implementation of inter-token dependencies or a document summarizing the limitations
Presentation summarizing the work
DELIVERABLES

## Slide 8: Thank you